# TechNotes Notes Service
Developer Handoff & Phase-1 Implementation Guide

For Punam / Developer 2 | Jira project TEC | 5-working-day sprint

Purpose: This is the working handoff for the developer owning Notes Service and MongoDB. It explains how to start from the approved GitHub baseline, which Jira ticket to begin with, the branch workflow, the Phase-1 service contract, MongoDB model, DTO fields, API boundaries, security integration, testing expectations, and what must NOT be implemented yet.

# 1. Current Assignment

| Item | Value | Owner | Status |
| --- | --- | --- | --- |
| Jira Project | TechNotess (TEC) | Team | Active |
| Epic | TEC-2 - Phase 1 - Notes Service Foundation | Punam | To Do |
| First Story | TEC-9 - Restore and verify clean Notes Service baseline | Punam | To Do |
| Sprint | Phase 1 Sprint 1 | Team | 5 working days |
| Repository | techshakti55/technotes-notes-service | Punam | Clone from GitHub |

TEC-9 requires a fresh checkout/clone of the approved baseline, Java 21/Maven Wrapper verification, local/test profiles, port 8081, Actuator health, and README/local-setup verification. Old uncommitted or experimental local changes must not be committed.

# 2. Day-1 Developer Startup - Exact Workflow

Do not copy an old local Notes folder into the new work. Start from GitHub.

Open PowerShell and go to the parent workspace directory.

Clone the approved Notes Service repository.

Open the cloned project in IntelliJ IDEA.

Verify Git remote, current branch and clean working tree.

Fetch the latest remote state.

Switch to develop and pull the latest develop branch.

Create a feature branch for TEC-9 from the latest develop.

Mark TEC-9 In Progress in Jira before development starts.

Verify Java 21 and run Maven Wrapper tests/build.

Only after the baseline is reproducible, make the minimum changes needed for TEC-9.

cd D:\TechNotes

git clone https://github.com/techshakti55/technotes-notes-service.git

cd technotes-notes-service

git remote -v

git branch -a

git status

git fetch origin

git switch develop

git pull origin develop

git switch -c feature/TEC-9-notes-baseline

git status

If the repository already exists locally: Do not delete or reset anything blindly. If it contains old experimental/uncommitted work, keep that folder as a backup and make a fresh clone in a clean directory. The new branch must not inherit accidental local files.

# 3. Baseline That Exists in GitHub Today

The GitHub main baseline currently contains Maven Wrapper, pom.xml, application.yaml, the Spring Boot application class, one application test, and legacy design documents under doc/.

Current pom.xml baseline uses Java 21, Spring Boot 3.5.16 and Spring Cloud 2025.0.3.

Current baseline dependencies include Spring Web MVC, Spring Data MongoDB, Validation, Eureka Client, Actuator and Spring Boot Test.

Current application.yaml only declares spring.application.name=technotes-notes-service. Local MongoDB/security configuration still needs to be implemented through Jira work.

Important: Do not treat legacy local experiments or older split Category/Topic designs as authoritative. For this fresh implementation, use the current Notes Service specification summarized below.

# 4. Phase-1 Notes Service Scope

Phase 1/M1 is deliberately small and secure.

Recursive taxonomy/category foundation.

Notes draft persistence and later secured draft CRUD.

MongoDB as the Notes Service database.

Real identity comes from the User/OAuth Service token.

Gateway is the external business API entry point.

M1 supports contentKind=NOTE and status=DRAFT only.

Out of scope for this first sprint / first Notes foundation:

Kafka and event consumers

Elasticsearch/OpenSearch

Media uploads / MinIO / S3

Subscription/payment logic

Publication/reviewer workflow beyond domain preparation

BLOG and INTERVIEW_QUESTION request models

Separate Topic Service or topics collection

# 5. Package Structure - Target

com.technotes.notes

├── config

├── security

├── category

│   ├── controller

│   ├── dto

│   ├── service

│   ├── repository

│   └── document

├── note

│   ├── controller

│   ├── dto

│   ├── service

│   ├── repository

│   └── document

├── revision                 # M2

└── common

├── error

└── validation

Feature-oriented packaging is preferred. MongoDB documents must not be returned directly from controllers; use request/response DTOs.

# 6. MongoDB Model - Current Contract

## 6.1 categories collection

| Field | Type | Rule | Source/Owner |
| --- | --- | --- | --- |
| id / _id | String UUID | Generated by server | Category |
| name | String | Trimmed, 1-100 | Client input |
| slug | String | Lowercase ASCII slug, 1-100; immutable | Client input at create |
| parentId | String UUID or null | null for root; immutable in v1 | Client input at create |
| ancestorIds | List<String> | Root-to-parent path; server-computed | Server |
| level | int | Root=1; proposed max depth 8 | Server |
| description | String/null | Optional, max 1000 | Client |
| active | boolean | Default true | Server/create; patch later |
| sortOrder | int | 0-100000, default 0 | Client |
| version | long | Optimistic lock, starts 0 | Server |
| createdAt/updatedAt | Instant | Audit timestamps | Server |
| createdBy/updatedBy | String | Identity/audit subject | Server |

Required indexes:

Unique compound index: { parentId: 1, slug: 1 }

Listing index: { parentId: 1, active: 1, sortOrder: 1, _id: 1 }

## 6.2 notes collection - M1

| Field | Type | Rule | Source/Owner |
| --- | --- | --- | --- |
| id / _id | String UUID | Generated by server | Server |
| title | String | Trimmed, 1-200 | Client |
| slug | String | Server-generated stable slug + ID suffix; unique/immutable | Server |
| summary | String/null | Optional, max 500 | Client |
| contentMarkdown | String | Required nonblank; max 1 MiB UTF-8 | Client |
| primaryCategoryId | String UUID | Required existing active category | Client |
| tags | List<String> | Max 10 unique lowercase slugs, 1-40 each | Client |
| contentKind | Enum | NOTE in M1, server assigned | Server |
| authorId | String UUID | Verified access-token sub; immutable | Security context |
| status | Enum | DRAFT only in M1 | Server |
| visibility | Enum | PRIVATE default; PUBLIC allowed but not anonymously visible until publication | Client/server rules |
| version | long | Optimistic lock, starts 0 | Server |
| deletedAt | Instant/null | Soft delete marker | Server |
| createdAt/updatedAt | Instant | Audit timestamps | Server |
| createdBy/updatedBy | String | Audit identity | Server |

Required initial indexes:

Unique index: { slug: 1 }

Owner listing index: { authorId: 1, deletedAt: 1, status: 1, updatedAt: -1, _id: -1 }

# 7. DTO Contract - What We Intend to Expose

DTO rule: Request DTOs contain only caller-editable fields. IDs, authorId, status, contentKind, version, audit fields and security identity are server-owned unless explicitly listed.

## 7.1 CreateCategoryRequest

| Field | Validation | Notes |
| --- | --- | --- |
| name | Not blank; 1-100 | Display name |
| slug | Pattern [a-z0-9]+(?:-[a-z0-9]+)*; 1-100 | Immutable after create |
| parentId | UUID string or null | null = root |
| description | Optional; max 1000 | May be null |
| sortOrder | 0-100000 | Default 0 |

## 7.2 CategoryResponse

id, name, slug, parentId

ancestorIds, level

description, active, sortOrder

version, createdAt, updatedAt

## 7.3 CreateNoteRequest

| Field | Validation | Notes |
| --- | --- | --- |
| title | Not blank; 1-200 | Required |
| summary | Optional; max 500 | May be null |
| contentMarkdown | Not blank; max 1 MiB UTF-8 | Required |
| primaryCategoryId | Required UUID string | Must resolve to active category |
| tags | 0-10 unique lowercase slugs; each 1-40 | Optional |
| visibility | PRIVATE or PUBLIC | Default PRIVATE |

## 7.4 NoteResponse

id, title, slug, summary, contentMarkdown

primaryCategoryId, tags

contentKind, authorId, status, visibility

version, createdAt, updatedAt

## 7.5 NoteListItemResponse

id, title, slug, summary

primaryCategoryId, tags

status, visibility, version, updatedAt

Do NOT include contentMarkdown in list projection.

# 8. API Contract - Phase 1 Direction

| Method | Path | Purpose | Authorization direction |
| --- | --- | --- | --- |
| POST | /api/v1/categories | Create category | ADMIN + taxonomy.write |
| GET | /api/v1/categories | Paginated categories | AUTHOR/REVIEWER/ADMIN + notes.read |
| GET | /api/v1/categories/{id} | Read category | Same |
| PATCH | /api/v1/categories/{id} | Edit category metadata | ADMIN + taxonomy.write + If-Match |
| POST | /api/v1/notes | Create draft note | AUTHOR/ADMIN + notes.write |
| GET | /api/v1/notes | List scoped notes | Authenticated + notes.read; view rules |
| GET | /api/v1/notes/{id} | Read editable note | Owner/ADMIN + notes.read |
| PATCH | /api/v1/notes/{id} | Edit draft | Owner/ADMIN + notes.write + If-Match |
| DELETE | /api/v1/notes/{id} | Soft-delete draft | Owner/ADMIN + notes.write + If-Match |

# 9. Security Integration - How Notes Connects to User/OAuth

Browser / API Client

|

| Authorization: Bearer <access-token>

v

API Gateway :8080

|

| forwards bearer token

v

Notes Service :8081

|

| validates JWT using issuer/JWKS

v

JWT claims -> sub, aud, scope, roles

|

+-- authorId = sub

+-- scopes -> SCOPE_notes.read / SCOPE_notes.write / ...

+-- roles  -> ROLE_AUTHOR / ROLE_REVIEWER / ROLE_ADMIN

|

v

MongoDB technotes_notes_db

Local issuer contract: http://localhost:9000.

Expected API audience: technotes-api.

Notes must validate signature, issuer, audience, expiry and not-before.

ID token must not be accepted as Notes API credential.

Do not trust X-User-Id, X-Roles or authorId from the request body.

A foreign private note should be hidden as not found according to the service contract.

# 10. Local Configuration Direction

Target environment contract from the service specification:

SERVER_PORT=8081

MONGODB_URI=mongodb://localhost:27018/technotes_notes_db

OAUTH_ISSUER_URI=http://localhost:9000

OAUTH_JWK_SET_URI=http://localhost:9000/oauth2/jwks

OAUTH_AUDIENCE=technotes-api

EUREKA_URL=http://localhost:8761/eureka/

CONFIG_SERVER_URL=http://localhost:8888

These environment variable names are a contract to bind in Spring configuration; Spring will not automatically understand all of them without mapping.

# 11. Ticket-by-Ticket Developer Plan

| Ticket | Work | Main output | SP | Start condition |
| --- | --- | --- | --- | --- |
| TEC-9 | Clean baseline | Fresh clone, Java/Maven/profile/health verification | 2 | Start now |
| TEC-10 | MongoDB + Testcontainers | Local/test DB config and persistence proof | 3 | TEC-9 complete |
| TEC-11 | Recursive Category domain | Document, repository, indexes, tests | 5 | TEC-10 stable |
| TEC-12 | M1 Note domain foundation | Note document/enums/repository/indexes/tests | 5 | TEC-10 stable; category contract known |

# 12. TEC-9 - What Punam Should Do Now

Clone the repository fresh.

Create feature/TEC-9-notes-baseline from latest develop.

Move TEC-9 to In Progress.

Set IntelliJ Project SDK and Maven runner JDK to Java 21.

Run .\mvnw.cmd clean verify before changing code.

Inspect pom.xml and confirm baseline versions/dependencies.

Create/verify local and test profile structure required by TEC-9 without starting domain implementation.

Configure server port 8081 and Actuator health exposure as needed for the story.

Run the application using the local profile.

Capture build + health evidence.

Update README/local setup if required.

Review git diff; only TEC-9 changes belong in the commit.

Commit with a Jira-referenced message, push, create PR to develop, and update Jira with evidence.

.\mvnw.cmd clean verify

.\mvnw.cmd spring-boot:run "-Dspring-boot.run.profiles=local"

git status

git diff

git add <reviewed-files>

git commit -m "chore: TEC-9 verify notes service baseline"

git push -u origin feature/TEC-9-notes-baseline

# 13. Definition of Done for Developer Work

Work is on the correct Jira feature branch created from latest develop.

Acceptance criteria are demonstrated, not assumed.

Maven Wrapper build/tests pass.

Persistence tickets include real MongoDB/Testcontainers evidence, not only mocked/unit tests.

No secrets are committed.

No unrelated local/experimental files are included.

DTOs are separate from MongoDB documents.

Required indexes are explicit and tested.

README/API examples are updated when behavior/config changes.

PR targets develop and references the Jira ticket.

Jira ticket contains concise testing/build evidence before Done.

# 14. What Not to Do

Do not create a separate Topic Service or topics collection for v1.

Do not implement Kafka/Search/Media/Subscription in these first Notes tickets.

Do not accept authorId from request payload.

Do not expose MongoDB documents directly as controller responses.

Do not use Mongo ObjectId parsing for public IDs; the current contract uses UUID strings.

Do not silently support both categoryId and primaryCategoryId; use primaryCategoryId.

Do not globally disable security/CSRF later just to make tests pass.

Do not commit old local Codex/experimental work into the fresh branch.

# 15. Daily Developer Communication

At the end of each workday, send the lead this short status:

Jira: TEC-__

Branch: feature/TEC-__-...

Completed:

- ...

Tests:

- .\mvnw.cmd clean verify -> PASS/FAIL

- API/DB evidence -> ...

Pending / Blocker:

- ...

PR:

- <link or not created yet>

Next:

- ...

# 16. Handoff Summary

For Punam: Start with TEC-9 only. The goal is not to write the whole Notes Service in one branch. First make the approved baseline reproducible. Then TEC-10 introduces MongoDB/Testcontainers, TEC-11 introduces the recursive Category model, and TEC-12 introduces the M1 Note model/repository foundation. Build each ticket independently, test it, raise a PR into develop, and only then move to the next ticket.

# 17. Source & Decision Notes

Current Jira source: TEC-9 plus the Phase 1 Notes tickets in project TEC.

Current GitHub source: techshakti55/technotes-notes-service main baseline.

Functional/domain source: TechNotes Notes Service specification v1 dated 2026-09-28.

User/OAuth integration contract source: TechNotes User/OAuth Service specification v1 dated 2026-09-28.

Where the source says a behavior is proposed, this document keeps it as a project contract/direction and does not claim it is already implemented.